## Slide 1
On Target | At Risk | Attention Needed | Not Applicable
PROJECT DASHBOARD: HAX CMS MICROSERVICE
TEAM: #1
DATE: 23-FEB-2020
COMPLETED TASKS
CURRENT TASKS
ISSUES NEEDING ATTENTION
PROJECT STATUS
On Target | At Risk | Attention Needed | Not Applicable
RISK STATUS
Overall: On Target
Time: On Target
Scope: On Target
Cost: No Budget
Risk 1: Lack of Developer Assistance
Risk 2: Project Pace
Risk 3: GitHub Compatibility
Risk 4: Scope Creep
Successfully got Pandoc running locally
Reviewed PanDoc
Documented information about what we have and what we still need from Pandoc
Research how to run PanDoc
within Docker container
Compose survey questions
Complete Mid-Report
Exporting file conversions
from the command line
Need list of extra Pandoc dependencies for the Docker container
Look online for pre-existing a Pandoc Docker Container
On Target | At Risk | Attention Needed | Not Applicable
Task | Progress
Requirement Gathering | 
Complete Gantt Chart | 
Potential User Surveys/Interviews | 
KEY PERFORMANCE INDICATORS
95%
75%
50%