## Slide 1
On Target | At Risk | Attention Needed | Not Applicable
PROJECT DASHBOARD: HAX CMS MICROSERVICE
TEAM: #1
DATE: 23-MAR-2020
COMPLETED TASKS
CURRENT TASKS
ISSUES NEEDING ATTENTION
PROJECT STATUS
On Target | At Risk | Attention Needed | Not Applicable
RISK STATUS
Overall: On Target
Time: On Target
Scope: On Target
Cost: No Budget
Risk 1: Time Constraints
Reoriented group and its expectations following transition to online classes/collaboration
Began development work and documentation
Continue development stage
Identify bugs in code
Establish types of use cases across various users
Export file conversions
from the command line
No issues at this time
On Target | At Risk | Attention Needed | Not Applicable
Task | Progress
Development Work | 
Identify Bugs in Code/Create Tests | 
Establish Use Cases of Different Users | 
KEY PERFORMANCE INDICATORS
45%
10%
10%
Risk 2: Lack of Development Support
Risk 3: GitHub Change Compatibility
Risk 4: Stray from Original Scope
Risk 5: Remote Collaboration