## Slide 1
On Target | At Risk | Attention Needed | Not Applicable
PROJECT DASHBOARD: HAX CMS MICROSERVICE
TEAM: #1
DATE: 5-APR-2020
COMPLETED TASKS
CURRENT TASKS
ISSUES NEEDING ATTENTION
PROJECT STATUS
On Target | At Risk | Attention Needed | Not Applicable
RISK STATUS
Overall: On Target
Time: On Target
Scope: On Target
Cost: No Budget
Risk 1: Time Constraints
Figured out Docker container commands for Windows
Established use cases and documented on diagram
Saved converted file in specific location
Continue development stage
Identify bugs in code
Begin creating test scripts
Test cross-platform use
No issues at this time
On Target | At Risk | Attention Needed | Not Applicable
Task | Progress
Development Work | 
Identify Bugs in Code/Create Tests | 
KEY PERFORMANCE INDICATORS
60%
Risk 2: Lack of Development Support
Risk 3: GitHub Change Compatibility
Risk 4: Stray from Original Scope
Risk 5: Remote Collaboration
15%
10%