## Slide 1
On Target | At Risk | Attention Needed | Not Applicable
PROJECT DASHBOARD: HAX CMS MICROSERVICE
TEAM: #1
DATE: 12-APR-2020
PREVIOUS TASKS
KEY PERFORMANCE INDICATORS
PROJECT STATUS
COMPLETED TASKS
CURRENT TASKS
ISSUES NEEDING ATTENTION
On Target | At Risk | Attention Needed | Not Applicable
RISK STATUS
Overall: On Target
Time: On Target
Scope: On Target
Cost: No Budget
Risk 1: Time Constraints
Met with Mr. Ollendyke to discuss final expectations and current product
Tested Windows/UNIX compatibility
Determine which file conversions work
Test using created scripts
Work on Training and Handoff plans
No issues at this time
On Target | At Risk | Attention Needed | Not Applicable
TASK | PROGRESS
Development Work | 
Create/Perform Tests | 
Create Training & Handoff Plans | 
100%
Risk 2: Lack of Development Support
Risk 3: GitHub Change Compatibility
Risk 4: Stray from Original Scope
Risk 5: Remote Collaboration
75%
15%