## Slide 1
On Target | At Risk | Attention Needed | Not Applicable
PROJECT DASHBOARD: HAX CMS MICROSERVICE
TEAM: #1
DATE: 19-APR-2020
PREVIOUS TASKS
KEY PERFORMANCE INDICATORS
PROJECT STATUS
COMPLETED TASKS
CURRENT TASKS
ISSUES NEEDING ATTENTION
On Target | At Risk | Attention Needed | Not Applicable
RISK STATUS
Overall: On Target
Time: On Target
Scope: On Target
Cost: No Budget
Risk 1: Time Constraints
Documented technical specifications
Started RTM
Created full test scripts
Sent tests out for evaluation
Review test results when received
Create training and handoff plans
Create presentation
Work on documentation
No issues at this time
On Target | At Risk | Attention Needed | Not Applicable
TASK | PROGRESS
Create/Perform Tests | 
Create Training and Handoff Plans | 
Create Presentation | 
100%
Risk 2: Lack of Development Support
Risk 3: GitHub Change Compatibility
Risk 4: Stray from Original Scope
Risk 5: Remote Collaboration
50%
10%