## Slide 1
On Target | At Risk | Attention Needed | Not Applicable
PROJECT DASHBOARD: HAX CMS MICROSERVICE
TEAM: #1
DATE: 8-MAR-2020
COMPLETED TASKS
CURRENT TASKS
ISSUES NEEDING ATTENTION
PROJECT STATUS
On Target | At Risk | Attention Needed | Not Applicable
RISK STATUS
Overall: On Target
Time: On Target
Scope: On Target
Cost: No Budget
Risk 1: Time Constraints
Risk 2: Lack of Development Support
Risk 3: GitHub Change Compatibility
Risk 4: Stray from Original Scope
Met with Mr. Ollendyke and Mr. Potter
Sent out and reviewed surveys
Created GitHub repository
Identified user requirements
Determined best approach for dockerfile
Begin development stage
Identify bugs in code
Establish types of use cases across various users
Export file conversions
from the command line
Need list of extra Pandoc dependencies for the Docker container
On Target | At Risk | Attention Needed | Not Applicable
Task | Progress
Analyze Surveys to Determine Features | 
Determine Best Dockerfile Approach | 
Initial Development Work | 
KEY PERFORMANCE INDICATORS
100%
75%
10%